## Slide 1: Windows 11 Deployment
CIO Leadership Academy
Applied Learning Project
May 9, 2024

## Slide 2: The Challenge
After October 14, 2025, Microsoft will no longer provide security updates or technical support for Windows 10.

## Slide 3: Components Of The Project
Scope
Communication with stakeholders
Action plan
  Funding
  Deployment
    Upgrade schedule
    Replacement Schedule
    Business continuity
Quality Assurance
Contingencies
Review

## Slide 4: Scope
How many computers do we have?
How many computers do we need?
How many computers can be upgraded?
How many computers need to be replaced?

## Slide 5: Communication With Stakeholders
CIO meet with President’s cabinet
Digest
Semesterly CIO tech updates
Committee on Education Technology
Change Board
Targeted Emails
Project Team meetings

## Slide 6: Action Plan
  Funding
  Pre-Deployment Communication
  Deployment
    Upgrade schedule
      Self service reduces the number of scheduled upgrades needed
    Replacement Schedule

## Slide 7: Quality Assurance
Communication
  User follow up after upgrade
  Surveys
  Weekly team meetings

## Slide 8: Contingencies
Removing devices from the network
Forcing Windows 11 upgrade with registry changes
Reevaluating use
Microsoft ESU Program
  The ESU program allows for three further years of extended support. For education customers, including K-12 and Higher Education, extended support will cost $1 per computer for the first year, $2 the following year, and $4 the third year.

## Slide 9: Review
Did we achieve our goal?
  Eliminations
  Upgrades
  Replacements
  Contingencies
  How has IT improved our deployment process
Cloud storage adoption
Feedback from stakeholders