## Slide 1
CIO Leadership Academy Applied Learning Project
Notes: INTRODUCTION- Background

## Slide 2
Ryan Nassisi
Interim Director of Campus Technology Services
Purchase College, SUNY
Notes: Ryan Nassisi
Interim Director of Campus Technology Services
Purchase College, SUNY
We are a public liberal arts comprehensive college in downstate NY
But we’re probably best known for our arts conservatories (or this week our student protests)
I’ve been in what is functionally the CIO role for almost a year now.
So… what should a brand new temporary CIO do on his first day? Upset as many people as possible of course.

## Slide 3
Transitioning from Zoom to MS Teams or:
How I learned to Stop Worrying and Learned to Love the Bomb
Notes:   How we got to Zoom - Shorter
  How we ended up with Teams clone – MS Teams just got better
  Enrollment & Budget woes
  Eliminate duplicate products to save money – 45k annually when complete
  Added bonus Prep for Unified communications

## Slide 4
Change Management Exercise
Get buy in senior leadership
Warn middle leadership
Develop wiki pages and trainings
Warn everyone of transition plan… then keep reminding them
Start the phased transition
Notes: Exclusively a change management & communications campaign - Not a technical project – everything was already implemented
Get buy in senior leadership (President / Provost / Cabinet)
Warn middle leadership (Directors / Chairs)
Develop wiki pages and offer group and personalized training
Start phased transition
  2 month warning for Staff removal – 750 to 500 licenses
  1 academic year warning for Faculty – 500 to 0
Warn everyone of transition plan then keep reminding them

## Slide 5
Communication Plan
Campus wide emails campaigns
Attending large meetings
Lots of 1 on 1 conversations
Notes: Campus wide emails lauding how great MS Teams and warning about the transition timelines.
Attending Shared Governance and relevant committee meetings to present the plan in person and answer questions and assuage concerns (and serve as a punching bag for frustrations)
Lots and lots of 1 on 1 conversations

## Slide 6
Exceptions & Setbacks
Externally Facing Departments
  Exceptions
Online Faculty Revolt
  Timeline extension for online teaching
  Then figure out what is really “online”
Notes: Staff in External Facing Departments immediately needed exceptions to keep using Zoom. Key offices like Admissions & Advancement, who’s work is also critical to solving our current budget, got to keep theirs
Faculty teaching online sections threatened to refuse teaching online. Provost (my boss) had bigger fish to fry and granted extension for 1 year.
We produced stats on who was teaching what, and I got academic directors to all agree to what actually qualifies as “online”.
500100 licenses

## Slide 7
Was it worth it?
Probably.
Notes: Yes…but boy was it an unfun process and it’s not even done
Generally good to not have 2 products serving the same need
The cost savings allowed me to be magnanimous towards other asks