## Slide 1
CIO Leadership Academy Applied Learning Project
Notes: INTRODUCTION- Background

## Slide 2
A Resource for AI @ CSI
Patricia Kahn
College of Staten Island

## Slide 3
Four year senior college – Call us CSI
City University of New York (CUNY)
204 acres
Approximately 11,000 students; 2000 faculty & staff
Nationally ranked, offering two and four year degrees, graduate level, doctorate, and continuing education
Rural setting close to Manhattan; mostly commuter campus
Majority of classes face-to-face
Who is the College of Staten Island (CSI)?

## Slide 4
AI is being used across the College in a variety of ways by all constituents: faculty, staff, and students
Create a website to be used as a resource for best practices, challenges and opportunities
AI @ CSI
Notes: / Succinctly state: What are you trying to do? Why? And what are the expected outcomes?

## Slide 5: Why the Project?
General negative feelings about AI
Community already using – chatter
Interest in topic – CUNY IT Conference
Provide a central resource; teaching and learning; administration
Use AI appropriately
Notes: / Succinctly state: What are you trying to do? Why? And what are the expected outcomes?

## Slide 6
Task Force involved in AI: Faculty, IT staff, Librarians, Instructional Designers; Accessibility
Teams site
Frequent meetings for feedback
Website template
Survey
High Performing Team

## Slide 7
Teams

## Slide 8: Challenges/Obstacles
Communication about website
  Stopped using Email – converted to Teams
  Created folders for committee to upload their content – more organized
Explore who is already using AI at the College
  Survey
    Created using ChatGPT
    Shared with committee for feedback
Too much content
  Consolidated – Teams site

## Slide 9: Communication Plan
Due Date | Responsible | Task | Audience | Status
February 26 | Patty Kahn | Kick off meeting | Task Force | Complete
March 18 | Patty Kahn | Create Teams site; resource folder | Task Force | Complete
April 1 | Patty Kahn | Create website shell | IT/Task Force | Complete
April 26 | Task Force | Upload content into Teams; Finalize survey | Community | Complete
May 3 | Task Force | Survey | Community | Complete
June-August | Task Force | Finish website | Community | 
September 1 | Task Force | Create communication | Community | 
September 30 | Task Force | Launch | Community | 

## Slide 10: Survey: Understanding AI Usage in Higher Education
Familiarity with AI
Utilization
  Administration
  Research
  Teaching and learning, etc.
Specific applications
How long using AI
Benefits and challenges
Future outlook
Anecdotal comments
Let’s see the results – 34 responses

## Slide 11: Survey: Understanding AI Usage in Higher Education
Administrator 44%; Faculty 53%; Students 2%
Familiarity with concept of AI

## Slide 12: Survey: Understanding AI Usage in Higher Education
Purpose of Using AI

## Slide 13: Survey: Understanding AI Usage in Higher Education
Areas where AI is being applied

## Slide 14: Survey: Understanding AI Usage in Higher Education
Benefit Ranking
Enhancing Teaching and Learning
Improving Administrative Efficiency
Advancing Research
Personalized Student Support

## Slide 15: Survey: Understanding AI Usage in Higher Education
Comments - Benefits

## Slide 16: Survey: Understanding AI Usage in Higher Education
More Comments….

## Slide 17: Survey: Understanding AI Usage in Higher Education
Areas Benefit from AI

## Slide 18: Survey: Understanding AI Usage in Higher Education
Additional Insights

## Slide 19
Website: First Iteration

## Slide 20
Website Improvements

## Slide 21
Website Improvements

## Slide 22
Website Improvements

## Slide 23
Final Thoughts and Reflections
This Photo by Unknown Author is licensed under CC BY-SA
Interest is there – but cautious
Important to have faculty feedback and buy in
Future is scary
Community involvement
Everchanging
Town Halls; Training

## Slide 24
Care to Share?
This Photo by Unknown Author is licensed under CC BY-SA
What is the AI culture at your College?
Would an AI Resource be helpful?
What do you feel the future landscape looks like?
Is there anything CSI should consider as we build out our AI Resource?