## Slide 1
CIO Leadership Academy Applied Learning Project
Notes: INTRODUCTION- Background

## Slide 2
SUNY Brockport’s
Identity Management Solution
Shawn Maher
Cloud Systems Administrator

## Slide 3
Project Description
Struggling with technical debt
Migrating to an identity management tool
Aligning user account flow with policies
Improving business processes
Adopting an identity governance solution
Notes: Years ago we identified our Banner Programming IDM Team had a large workload outside of IDM, and they are struggling with technical debt. We found using them to support IDM was creating processes that are labor intensive and manual.
The team working on IDM see themselves as a very small shop with blurry lines. They find it difficult to distinguish role allocations.
IDM has grown to overwhelm their resources and they don't have time to go back and re-evaluate. They can’t add enhancements because of day to day upkeep, putting out fires, and changes that take most of their time and resources.
So, over the years we have been working to migrate their workloads to the group I’m a member of, Technical Support Services. We’ve migrated our Single Sign On, Account Claim, and Password Management.
For our user account flows we’re looking at migrating from a programic centric development to a configuration centric development.
As we started digging into Account Flows we realized our procedures and identity lifecycles aren’t aligned with SUNY Brockport’s policies.
Alumni email accounts were being retained indefinitely, contrary to our annual verification policy. Emeriti accounts also deviate from our policies, lacking recertification. And deprovisioning student accounts rarely happens within 30-day period due to needing to manually run the account purges and appeal processing, while staff and faculty accounts persist for years sometimes without any documented justification.
IDM is also seen by non-IT as a technology problem and IT staff bear a heavy burden in compensating for poorly coordinated business processes. Attempting to solve business problems by throwing resources at an IDM platform or purchasing or implementing technology will not alone resolve current issues.
This is not just a technology problem, but it is business problem with a technology component. Identity Management is a complex system that includes, people, policies, business processes as well as technologies.
So, we decided to engage with a consultant that specializes in working with Higher Education Institutions to assess current state of IDM and identify issues, recommend a course of corrective action, facilitate evaluating and assisting Brockport finding a configuration centric Identity Governance Administration (IGA) solution that includes the tenants of IDM, such as: user provisioning, Access Control, Authentication and Authorization, and Monitoring and auditing, AND expands on Policy management, User lifecycle, Access Certification, Risk Management, and Analytics, Logging, and Reporting.

## Slide 4
Foster a Constructive Team Climate
Regular team and individual meetings and discussions
Communicate priorities and responsibilities
Develop a shared vision and goals
Notes: The first step was to document our environment and we did that by :
Setting up a series of meetings with the stakeholders throughout the university including: our current Banner Programming – IDM team, Technical Support Services, and separate meetings with our Human Resources and Admissions teams.
These meetings were scheduled virtually in Teams. The notes and documentation was also stored in Teams.
In these meetings we worked to break down and fully understand our current IDM processes, procedures, policies, security, and compliance.
With bringing so many people involved together tt was crucial to have clear communication and shared goals and vision. I encouraged team members to express their thoughts, ideas, and concerns openly and ensured that everyone understood the team’s mission, vision, and goals.
Meeting agendas were clear and offline discussions were had so there was little room for confusion on our intended outcomes.

## Slide 5
Challenges
Decision matrix to be completed
Homework not done
Confusion about the decision matrix
Pushback against consultant’s recommendations
Helped people understand the “Why”
Notes: Recommendations:
There were extensive recommendations covering the next four years. In some of these recommendations there were pain points for some people. It’s understandable to be defensive and protective of procedures that needed to be built perhaps in a rush and under a lot of pressure.
It was important to show appreciation and recognize everyone’s contributions. It was also important to reiterate the great work they’ve done, and any short comings are not anyone’s fault, and we are all here to work together to resolve these issues.
Decision Matrix:
To systematically determine what would be the best IGA fit for Brockport we were given a Decision Matrix to fill out. In it were requirements covering all the qualities we would want in an IGA solution.
We were given two weeks to fill it out and come together to compare. After a week I followed up with the Brockport team, no one had filled out anything. In talking to people, I found many of them were confused by the terminology.
I setup a meeting specifically to review all the requirements together and asked the vendor to attend and fill in any gaps in knowledge. We went over how to use the matrix and clarified what each requirement meant. The following meeting went well most people had filled out the matrix.
Each requirement inside the categories needed to be given a weight based on how relevant it is.
For example: With Authentication and Assurance, a lot of our account security such as MFA, SSPR, and conditional access are controlled via Microsoft Entra ID, Since we had a good solution for a lot of those requirements, we weighed those requirements a lot lower than the other ones we know we need to improve on.
When you’re putting out fires all the time or your role only focuses on small portion of IDM, it’s difficult to stay on top of the latest requirements and demands, and see the how the entire system fits together.
So, this was a great opportunity to get the IT team involved and see how everything fits and how requirements we hadn’t thought of should factor into our future IGA solution.
I feel I’m lucky in that everyone involved is working in good faith with the same goal of improving Identity and Access Management. After the initial responsed our team I was surprised how engaged our team was.

## Slide 6
What did I learn from the Academy?
Understand your strengths and weaknesses
Know your audience
Communicate the way people prefer
Listen
Be openminded
Welcome differing opinions

## Slide 7
Questions
Notes: It was alarming when the team didn’t start to work on the decision matrix because they didn’t understand it, and specifically that they didn’t reach out to anyone. In the future I hope through better communication my team would reach out during similar issues.
This project was pretty structured. After selecting our IGA solution we’ll need to start working on cleaning up our processes and policies to ensure they’re in-line. Those next steps are to address technical debt, automate workflows, and unite fragmented IAM resources. I feel these next project will allow me to apply what I’ve learned from the academy.