## Slide 1: ModerNize VDI and application virtualization framework at Stony Brook Medicine Shrikant Iyer, Manager of Systems and Storage Engineering Stony Brook medicine

## Slide 2: Stony Brook Medicine serves as the primary brand for our four hospitals: Stony Brook University Hospital, Stony Brook Southampton Hospital, Stony Brook Eastern Long Island Hospital, and Stony Brook Children's Hospital, along with over 200 off-site locations in Suffolk County. It also represents our expanding network of physician practices joining Stony Brook Medicine.

## Slide 3: The environment
Clinical and Administrative staff access apps using Citrix based portal.
VDI environment with applications managed using images.
Citrix Gateway provides secure remote access to applications and resources hosted on internal servers.

## Slide 4: The Problem
Inconsistent user experience
Inconsistent vocabulary/terminology/lingo especially during reporting issues.
Updating and managing of apps- too many images.
Slower integration of new acquisitions.
Endpoint Management

## Slide 5: Solutions
Rebrand the application with new Logon page, training docs and communication. (complete)
Identical logon and user experience from inside every hospital, facility, clinic and outside the DMZ/firewall. (in process)
Use App-Layering technology to reduce the # of VDI images to 1. (complete)
Standardize workflow of deploying apps. (in process)
Use Fslogix to make the user profile experience consistent and seamless. (complete)
Significantly improve performance and scalability using new hardware and GPUs. (in process) (not yet started)

## Slide 6: Success benchmarks
Metrics for usage. (prelim data 50%)
Success in adoption of workflows.
Classification of reported issues. (prelim data 70%)
Launch times for applications and VDI.
Centralization of resources.
Desktop replacement

## Slide 7: People
Clinical IT staff for app testing, validation, security access lists
Client IT support to manage the endpoints
Desktop Engineering who created and various layers for applications
Systems Engineers server infrastructure, load balancing, application publishing
Network Security
Executive - buy in
Citrix Experts

## Slide 8: Process and challenges
Convince executives the need to do this and get the budget approved for the purchasing of equipment and software licenses. (completed)
Define the project and assign the various tasks and make sure the project target dates are defined. (90% complete)
Testing expectations and benchmark sizing exercises. (ongoing)
Communication with the user population including clinical staff, administrative staff, students and researchers. (ongoing)
Schedule various go-live events with the appropriate change process. (ongoing)

## Slide 9: Reflections
Communication challenges. Non-tech conversation also exists within IT teams.
Know when to play doer, manager or leader.
Co-ordination of various events and collective problem solving-a recurring theme. Having or inventing mutual purpose.
Develop messaging based on audience and sequencing correctly.
Foster a culture of accountability, innovation and purpose.
About Relationships!