## Slide 1: Datacenter to Cloud: Leadership Lessons from an AWS Migration
Alex DeMarco
Director of Enterprise Systems and Operations
System Administration
Notes: INTRODUCTION- Background

## Slide 2: Why Migrate from On Prem to AWS
• Scalability & Elasticity — Instantly scale resources up or down.
• Cost Optimization — Pay as you go; reduce over provisioning.
• Improved Reliability — Redundancy, automated backups, and global infrastructure.
• Faster Innovation — Rapid provisioning, managed services.
• Security & Compliance — Built in security controls, encryption, and compliance certifications.
• Operational Efficiency — Reduce time spent maintaining hardware; focus teams on higher value work.

## Slide 3: Leadership Challenge: Skill Gaps & Cloud Readiness
What Happens
• On prem teams may lack cloud architecture, automation, or DevOps experience.
• Leaders underestimate the learning curve.
How to Address It
• Invest in structured training (AWS Skill Builder, certifications, hands on labs).
• Pair experienced cloud engineers with legacy teams.
• Create a Cloud Center of Excellence (CCoE) to standardize best practices.

## Slide 4: Leadership Challenge: Misaligned Expectations
What Happens
• Leadership expects immediate cost savings or instant performance improvements.
• Technical teams may focus on modernization while leadership expects lift and shift speed.
How to Address It
• Set realistic timelines and phased migration goals.
• Use transparent dashboards to track progress, cost, and risk.
• Align business outcomes with technical milestones.

## Slide 5: Leadership Challenge: Governance & Security Concerns
What Happens
• Leaders worry about data security, compliance, and loss of visibility.
• Teams may create cloud sprawl without guardrails.
How to Address It
• Implement AWS Landing Zone or Control Tower early.
• Define IAM, tagging, and cost allocation policies before workloads move.
• Conduct regular security reviews and threat modeling.

## Slide 6: Leadership Challenge: Managing Hybrid Environments
What Happens
• During migration, teams must operate both on prem and cloud systems.
• Complexity increases, and outages can occur at integration points.
How to Address It
• Use AWS Direct Connect or VPN for stable connectivity.
• Document dependencies and sequence migrations carefully.
• Assign dedicated owners for hybrid operations.

## Slide 7: Leadership Challenge: Budget Control & Cost Visibility
What Happens
• Cloud costs can spike due to misconfigured resources or lack of monitoring.
• Leaders fear unpredictable spending.
How to Address It
• Implement cost governance tools (AWS Budgets, Cost Explorer, Trusted Advisor).
• Use tagging and chargeback models for accountability.
• Adopt FinOps practices early in the migration.

## Slide 8: Leadership Challenge: Maintaining Team Morale & Momentum
What Happens
• Long migrations can cause fatigue, frustration, or burnout.
• Teams may feel overwhelmed by constant change.
How to Address It
• Break the migration into achievable sprints with visible wins.
• Recognize contributions publicly and reward cloud skill development.
• Maintain open communication channels for feedback and concerns.

## Slide 9: Migration Takeaways
1. Cloud Migration is a People Transformation, Not Just a Technology Shift
2. Start with Strategy, Not Just Lift-and-Shift
3. Governance and Standards Must Be Established Early
4. Cloud Enables Continuous Innovation